# Windows Utility – Release Path

## 1. Product Positioning

Target both mainstream Windows users and technical power users using a dual-surface distribution model.

- Mainstream Layer:

• Clean landing page

• Simple installer (.exe)

• Clear screenshots + short demo video

• One-click download button

- Technical Layer:

• GitHub repository for transparency

• Changelog + version history

• Issue tracker

• Source visibility (optional)

## 2. Distribution Infrastructure

- Hosting:

• GitHub Releases for installer hosting

• Simple static website (domain landing page)

• Optional CDN / object storage (S3, R2, etc.)

- Files Required:

• latest.json (version metadata)

• Windows_Utility_X.X.X.exe (installer)

## 3. Auto-Update Flow

- Application Logic:

• On startup → GET latest.json

• Compare semantic version

• If newer → prompt user

• Download installer with progress bar

• Launch installer and exit

## 4. Launch Sequence

- Phase 1 – Pre-Release:

• Stabilise core features

• Remove debug prints

• Add versioning system

- Phase 2 – Soft Launch:

• Publish GitHub repo

• Upload first release

• Share demo on Reddit / niche communities

- Phase 3 – Public Launch:

• SEO-focused landing page

• Short demo video

• Submit to software directories (MajorGeeks, etc.)

## 5. Strategic Boundaries

Keep architecture primarily local-first. Avoid premature SaaS complexity. Auto-update is justified. Full account cloud sync is not required at current scope.

## 6. Long-Term Optional Expansions

- • Optional export/import settings bundle (.wup)

- • Optional licensing layer (if monetised)

- • Crash reporting endpoint

- For a Windows utility like yours, forced accounts create friction with little perceived value.

Typical user reaction to “Sign in required” for a desktop tool:

- Suspicion (“Why does this need my email?”)

- Privacy concern

- Drop-off

- Immediate uninstall

Especially for:

- System utilities

- Low-level tools

- Explorer / desktop modifiers

Those categories are expected to be offline and lightweight.

## Where Accounts Make Sense

Accounts are justified when:

- Data must live in the cloud

- Cross-device continuity is core value

- Collaboration is required

- Paid licensing needs enforcement

Your utility is:

- Local-state heavy

- Machine-specific

- Resolution / hardware dependent

- OS-context dependent

So login doesn’t unlock meaningful value.

## Psychological Advantage of No Account

If your landing page says:

No account. No tracking. Works offline.

That increases trust.

Especially in the Windows utility ecosystem.

Power users actively prefer:

- Portable apps

- No installers (optional)

- No telemetry

- No login walls

## Clean Product Identity

Your current best positioning:

Local-first. No accounts. No cloud dependency.
Optional auto-update for convenience.

That reads as:

- Respectful

- Professional

- Efficient

- Not extractive

Which fits what you're building.

Auto-update = maintenance layer.
Accounts = business model layer.

You don’t need the second to ship a strong product.